# LYMX Power — Project Status Summary

*Prepared April 19, 2026 — for Kenny, as he moves from desktop to laptop*

---

## The One-Paragraph Version

LYMX Power is a shared loyalty-credit ecosystem. Businesses that join the Enterprise plan ($199/month) issue LYMX credits to their customers; those customers can spend the credits at any other Enterprise business in the network. The network acts as a Yelp-like directory at **getlymx.com**, and a multi-level commission program rewards sales reps who recruit new businesses. The business model, pricing, and economics are fully documented. **No code has been built yet** — the project is ready to move from planning to building.

---

## What You've Already Completed

### 1. The Business Model (fully documented)

You have clear written definitions of:

- **Three tiers:** Basic ($19/mo, standalone software) · Pro ($49/mo, multi-location software) · Enterprise ($199/mo, full ecosystem access).

- **Fixed value:** 1 LYMX = $0.01. No negotiation, no conversion tables.

- **Escrow mechanics:** The issuing business pays 80% of the LYMX value when a customer redeems, plus a 3% LYMX processing fee, plus a 15-LYMX overage fee per order above 3,000/month. The platform holds the funds in escrow so the receiving business is guaranteed payment.

- **Ecosystem integrations:** 123Partners.net (e-commerce), InvestPro Realty (real estate), CFS Advantage (finance), BoxYard Market (retail/dining), EverGrid Hub (EV/sustainability).

### 2. The Multi-Generation Compensation (MGC) Plan

The referral program for reps is fully specified:

- **$100 sign-up bonus** per new Enterprise business referred.

- **9%** ongoing cash commission on each referred business's monthly Enterprise fee.

- **3% / 2% / 1%** cash overrides on three downstream referral levels.

- Parallel **9% LYMX + 3% / 2% / 1% LYMX** on transaction activity.

### 3. Brand & Messaging

- LYMX name, three logo variants (Logo 1, 2, 3), and the positioning line: "We offer $4,200-a-year loyalty software for $19 and $49 a month — without cutting features."

- Sales pitch deck (Business Opportunity Presentation) carried over from the earlier "Bluewood Rewards" brand.

- The older Bluewood docs are preserved in a separate subfolder as a reference.

### 4. The 10-Section Web Development Roadmap

You have a written plan for *what* the platform should include, grouped into ten areas: Frontend Architecture · Authentication · Business Discovery · Reviews · Transactions & Escrow · API · Performance · Security · Analytics · Mobile. Each area has objectives and deliverables listed.

> **Important nuance:** this roadmap is a *description of what needs to be built*. It is not a technical blueprint and no work against it has started yet.

### 5. The Comprehensive Strategy Doc

Growth targets are defined: Q1 → 50 vendors / 10K members; Q2 → 100 / 25K; Q3 → 150 / 50K; Q4 → 200 / 100K.

---

## What Has NOT Been Done Yet

Being honest about the gap so you can plan:

- **No website or app exists.** getlymx.com has been named but not built.

- **No backend / escrow system.** The accounting logic is designed on paper but not coded.

- **No POS integration API.** The idea is documented; the spec and code are not.

- **No receipt-scanning app.** Not designed or prototyped.

- **No developer team hired.** The roadmap assumes 8 teams; currently: zero.

- **No technical architecture document.** The roadmap lists deliverables but does not specify technologies, database schemas, or how components talk to each other.

- **No legal/regulatory review.** LYMX is positioned as a "promotional credit" not cryptocurrency, but this positioning has not been reviewed by a lawyer — important because of money-transmitter and escrow regulations.

---

## Where Everything Lives in Drive

Your main project folder is **`My Drive/gemini/2-LYMX Power`**, which contains:

- **`LYMX/`** — current brand, the most up-to-date docs (strategy, roadmap, plans, logos). This is your primary reference folder.

- **`Bluewood/`** — the earlier brand name, kept as reference.

- **`LYMX Power/`** — empty until today. This is where I'm saving new work so you can access it from any computer.

- Two images at the root: **LYMX.png**, **Kenny.png**.

---

## How to Pick Up From Here on This Laptop

Everything you need is already on Drive — you don't need to copy anything to this laptop. When you want to keep working with me, just:

1. Open this same chat (or start a new one and mention "LYMX Power").

2. Tell me what you want to tackle next.

3. I'll save any new output into the **`LYMX Power/`** subfolder in Drive.

A separate document, **"LYMX Power — Next Steps Plan"**, is being saved alongside this one with my recommendations for what to tackle first.